# Spend Significant Time And

# Project Estimation Report

Version: 1.0

Generated Date: 2026-10-07 10:35 UTC

Generated by: SDLC AI BRD/FRD Generation Agent

# Table of Contents

Update this field in Microsoft Word to refresh page numbers.

# Project Estimation Report

## 1. Overview

The project aims to streamline and automate the employee onboarding process, which is currently fragmented and reliant on manual coordination among various departments. The scope includes the development of an automated onboarding checklist, task assignment, reminders, document uploads, e-signature integration, status tracking, and various system integrations as outlined in the functional requirements (FRD). The estimation is based on 14 functional requirements, their complexity, and the technology stack specified in the BRD, which includes Python/FastAPI for the backend, Next.js for the frontend, and SQL for the database.

## 2. Timeline

### 2.1 Sprint Breakdown

| Sprint | Duration | Focus Area | FRs Covered |
| --- | --- | --- | --- |
| Sprint 1 | 2 weeks | Phase 1 Implementation | FR-001 to FR-003 |
| Sprint 2 | 2 weeks | Phase 2 Implementation | FR-004 to FR-006 |
| Sprint 3 | 2 weeks | Phase 3 Implementation | FR-007 to FR-009 |
| Sprint 4 | 2 weeks | Phase 4 Implementation | FR-010 to FR-012 |
| Sprint 5 | 2 weeks | Phase 5 Implementation | FR-013 to FR-015 |
| Sprint 6 | 2 weeks | Phase 6 Implementation | FR-016 to FR-018 |

### 2.2 Phase Summary

**Discovery & Setup:** 1 week

**Development & Sprint Execution (6 sprints):** 12 weeks

**QA & Testing:** 2 weeks

**UAT & Deployment:** 1 week

### 2.3 Total Timeline

Estimated Project Duration: 16 weeks (80 working days across 6 sprints).

## 3. Team Structure

### 3.1 Recommended Team

| Role | Count | Key Responsibilities |
| --- | --- | --- |
| Senior Backend Developer | 1 | Develop backend services for onboarding checklist, task assignment, and integrations. |
| Frontend Developer | 1 | Build user-facing portals, forms, and dashboards described in the FRD. |
| QA Engineer | 1 | Conduct testing for all developed features and ensure quality assurance. |
| Project Manager | 1 | Oversee project execution, manage timelines, and coordinate between teams. |
| Business Analyst | 1 | Gather requirements, document processes, and ensure alignment with business objectives. |

### 3.2 Team Size

The total team headcount is 5. All roles are full-time and dedicated to the project.

## 4. Cost Estimate

### 4.1 Effort Breakdown

| Role | Count | Working Days | Day Rate (Offshore) | Day Rate (Onshore) |
| --- | --- | --- | --- | --- |
| Senior Backend Developer | 1 | 80 | $900-$1,200 | $1,800-$2,500 |
| Frontend Developer | 1 | 80 | $600-$900 | $1,200-$1,800 |
| QA Engineer | 1 | 80 | $400-$700 | $800-$1,200 |
| Project Manager | 1 | 80 | $500-$800 | $1,000-$1,500 |
| Business Analyst | 1 | 80 | $500-$750 | $1,000-$1,500 |

### 4.2 Total Cost Range

| Scenario | Estimated Cost (INR) |
| --- | --- |
| Offshore Team | ₹1.97 Crores (INR 19,720,000) - ₹2.96 Crores (INR 29,580,000) |
| Onshore Team | ₹3.94 Crores (INR 39,440,000) - ₹5.78 Crores (INR 57,800,000) |
| Blended (50/50) | ₹2.96 Crores (INR 29,580,000) - ₹4.37 Crores (INR 43,690,000) |

*Note: Exchange rate assumption: 1 USD = 85.00 INR.*

### 4.3 Additional Costs

| Service | Estimated Monthly Cost |
| --- | --- |
| Azure App Service | $50-$200 |
| Azure SQL / PostgreSQL | $100-$300 |
| Azure Blob Storage | $20-$100 |

Infrastructure costs are assumed for a moderate-scale deployment. Actual costs depend on usage volume and Azure pricing tier.

## 5. Key Assumptions

The estimation assumes a team of experienced professionals, a sprint velocity of 2 weeks per sprint, and no significant scope changes during the project lifecycle.

## 6. Risks & Buffers

Potential risks include scope changes, integration complexity, and resource availability. A recommended buffer of 15-20% should be added to the base estimate to accommodate unforeseen challenges.

## 7. Disclaimer

> Disclaimer: This is a rough order-of-magnitude (ROM) estimate generated by SDLC AI based on the functional requirements provided. Actual timelines and costs may vary significantly depending on team experience, technology choices, organisational processes, integration complexity, and scope changes. This estimate should not be used as a contractual basis without further detailed planning and stakeholder review.