# Spend Significant Time And

# Project Estimation Report

Version: 1.0

Generated Date: 2026-10-12 06:56 UTC

Generated by: SDLC AI BRD/FRD Generation Agent

# Table of Contents

Update this field in Microsoft Word to refresh page numbers.

# Project Estimation Report

## 1. Overview

The project aims to streamline and automate the employee onboarding process, addressing inefficiencies caused by manual coordination among various teams. The scope includes the development of an automated onboarding checklist, task assignments, reminders, document handling, and integrations with existing systems. The estimation is based on the functional requirements outlined in the FRD, which includes 18 functional requirements (FRs) of varying priority and complexity, utilizing a technology stack of Python/FastAPI for the backend, Next.js for the frontend, and SQL for the database.

## 2. Timeline

### 2.1 Sprint Breakdown

The project will be divided into 5 sprints, each lasting 2 weeks, with a focus on specific areas of development. The breakdown is as follows:

| Sprint | Duration | Focus Area | FRs Covered |
| --- | --- | --- | --- |
| Sprint 1 | 2 weeks | Onboarding Checklist & Task Assignment | FR-001, FR-002 |
| Sprint 2 | 2 weeks | Document Handling & E-Signature | FR-003, FR-004, FR-005 |
| Sprint 3 | 2 weeks | Notifications & SLA Tracking | FR-002, FR-008 |
| Sprint 4 | 2 weeks | Integration with HRMS & Calendar | FR-011, FR-012, FR-013, FR-014 |
| Sprint 5 | 2 weeks | Analytics & Reporting | FR-009, FR-010, FR-015, FR-016, FR-017, FR-018 |

### 2.2 Phase Summary

**Discovery & Setup:** 1 week

**Development & Sprint Execution (9 sprints):** 18 weeks

**QA & Testing:** 2 weeks

**UAT & Deployment:** 1 week

### 2.3 Total Timeline

Estimated Project Duration: 22 weeks (110 working days across 9 sprints).

## 3. Team Structure

### 3.1 Recommended Team

The following roles are recommended based on the functional requirements:

| Role | Count | Key Responsibilities |
| --- | --- | --- |
| Senior Backend Developer | 1 | Develop backend services for onboarding checklist, task assignment, and integrations. |
| Frontend Developer | 1 | Build user-facing portals, forms, and dashboards described in the FRD. |
| QA Engineer | 1 | Conduct testing and quality assurance for all developed features. |
| Project Manager | 1 | Oversee project execution, manage timelines, and coordinate between teams. |
| Business Analyst | 1 | Gather requirements, facilitate communication, and ensure alignment with business objectives. |
| AI/ML Engineer | 1 | Design and implement AI-powered onboarding assistant for employee queries. |

### 3.2 Team Size

The total team headcount is 6. All roles are full-time, with no shared or part-time roles indicated.

## 4. Cost Estimate

### 4.1 Effort Breakdown

The estimated working days for each role are as follows:

| Role | Count | Working Days | Day Rate (Offshore) | Day Rate (Onshore) |
| --- | --- | --- | --- | --- |
| Senior Backend Developer | 1 | 110 | $900-$1,200 | $1,800-$2,500 |
| Frontend Developer | 1 | 110 | $600-$900 | $1,200-$1,800 |
| QA Engineer | 1 | 110 | $400-$700 | $800-$1,200 |
| Project Manager | 1 | 110 | $500-$800 | $1,000-$1,500 |
| Business Analyst | 1 | 110 | $500-$750 | $1,000-$1,500 |
| AI/ML Engineer | 1 | 110 | $900-$1,200 | $1,800-$2,500 |

### 4.2 Total Cost Range

| Scenario | Estimated Cost (INR) |
| --- | --- |
| Offshore Team | ₹3.55 Crores (INR 35,530,000) - ₹5.19 Crores (INR 51,892,500) |
| Onshore Team | ₹7.11 Crores (INR 71,060,000) - ₹10.29 Crores (INR 102,850,000) |
| Blended (50/50) | ₹5.33 Crores (INR 53,295,000) - ₹7.74 Crores (INR 77,371,250) |

*Note: Exchange rate assumption: 1 USD = 85.00 INR.*

### 4.3 Additional Costs

Infrastructure costs are estimated based on the following services:

| Service | Estimated Monthly Cost |
| --- | --- |
| Azure App Service | $50-$200 |
| Azure SQL / PostgreSQL | $100-$300 |
| Azure Blob Storage | $20-$100 |
| Monitoring (Application Insights) | $50-$150 |

Infrastructure costs assumed for a moderate-scale deployment. Actual costs depend on usage volume and Azure pricing tier.

## 5. Key Assumptions

Assumptions made during estimation include:

Team members will have the necessary experience and skills.

Each sprint will maintain a consistent velocity.

No significant scope changes will occur during the project.

## 6. Risks & Buffers

Potential risks include scope changes, integration complexity, and resource availability. A recommended buffer of 15-20% should be added to the base estimate to accommodate these risks.

## 7. Disclaimer

> Disclaimer: This is a rough order-of-magnitude (ROM) estimate generated by SDLC AI based on the functional requirements provided. Actual timelines and costs may vary significantly depending on team experience, technology choices, organisational processes, integration complexity, and scope changes. This estimate should not be used as a contractual basis without further detailed planning and stakeholder review.