# ISFIS

# Epics & User Stories

Version: 1.0

Generated Date: 2026-07-13 08:06 UTC

Generated by: SDLC AI BRD/FRD Generation Agent

# Table of Contents

Update this field in Microsoft Word to refresh page numbers.

# Epics & User Stories

## Summary Table

| Epic ID | Epic Name | Stories Count | Total Story Points |

|---------|-----------|---------------|-------------------|

| E-001 | Interview Scheduling | 4 | 20 |

| E-002 | Associate Matching | 3 | 15 |

| E-003 | Client Feedback Collection | 4 | 20 |

| E-004 | System Configuration and Integration | 3 | 13 |

| E-005 | Dashboards and Reporting | 2 | 8 |

## E-001: Interview Scheduling

Description: This epic covers the capabilities related to scheduling interviews between associates and clients, including automated interview scheduling and reminders.

BRD Reference: BRD Section 5.1 - Automated Interview Scheduling, BRD Section 7 - Business Rules

### US-001: Automated Interview Scheduling

User Story:

As an AMG coordinator, I want to schedule interviews between associates and clients automatically, so that I can save time and reduce manual errors.

Priority: High

Story Points: 5

Acceptance Criteria:

Given a list of available associates and clients, when I select a job description, then the system automatically suggests a list of suitable associates for the interview.

Given a selected associate and client, when I confirm the interview schedule, then the system sends automated reminders to both parties.

BRD Traceability: BRD Section 5.1 - Automated Interview Scheduling

### US-002: Interview Reminder Notifications

User Story:

As an AMG coordinator, I want the system to send automated reminders to clients and associates before the interview, so that they can prepare and attend the interview on time.

Priority: Medium

Story Points: 3

Acceptance Criteria:

Given an upcoming interview, when the system sends a reminder notification to the client, then the client receives the notification 24 hours before the interview.

Given an upcoming interview, when the system sends a reminder notification to the associate, then the associate receives the notification 24 hours before the interview.

BRD Traceability: BRD Section 7 - Business Rules

### US-003: Interview Scheduling Time Reduction

User Story:

As an AMG coordinator, I want to reduce the interview scheduling time from 2 days to under 4 hours, so that I can quickly arrange interviews and improve the overall recruitment process.

Priority: High

Story Points: 8

Acceptance Criteria:

Given a list of available associates and clients, when I select a job description, then the system suggests a list of suitable associates for the interview within 30 minutes.

Given a selected associate and client, when I confirm the interview schedule, then the system updates the schedule in real-time.

BRD Traceability: BRD Section 3 - Project Objectives

### US-004: Interview Outcome Recording

User Story:

As an AMG coordinator, I want to record 100% of interview outcomes in the system within 24 hours of completion, so that I can track the progress of the recruitment process and make data-driven decisions.

Priority: Medium

Story Points: 2

Acceptance Criteria:

Given an completed interview, when I update the interview outcome in the system, then the system records the outcome within 24 hours.

Given a list of completed interviews, when I view the interview outcomes, then the system displays the outcomes in real-time.

BRD Traceability: BRD Section 3 - Project Objectives

## E-002: Associate Matching

Description: This epic covers the capabilities related to matching associates with job descriptions based on skills and experience.

BRD Reference: BRD Section 5.1 - Associate Matching, BRD Section 6 - Functional Overview

### US-005: Associate-JD Fit Scoring

User Story:

As an AMG coordinator, I want the system to provide an associate-JD fit score based on the associate's skills and experience, so that I can quickly identify the most suitable associates for a job description.

Priority: High

Story Points: 8

Acceptance Criteria:

Given a job description, when I view the associate-JD fit scores, then the system displays a list of associates with their corresponding fit scores.

Given a selected associate, when I view the associate's profile, then the system displays the associate's skills and experience.

BRD Traceability: BRD Section 5.1 - Associate Matching

### US-006: Associate Matching Algorithm

User Story:

As an AMG coordinator, I want the system to use an algorithm to match associates with job descriptions based on their skills and experience, so that I can improve the accuracy of the matching process.

Priority: Medium

Story Points: 3

Acceptance Criteria:

Given a job description, when the system applies the matching algorithm, then the system suggests a list of suitable associates.

Given a selected associate, when I view the associate's profile, then the system displays the associate's matching score.

BRD Traceability: BRD Section 6 - Functional Overview

### US-007: Associate Profile Management

User Story:

As an associate, I want to manage my profile and update my skills and experience, so that I can improve my visibility and matching score.

Priority: Low

Story Points: 2

Acceptance Criteria:

Given my profile, when I update my skills and experience, then the system updates my profile in real-time.

Given my profile, when I view my profile, then the system displays my updated skills and experience.

BRD Traceability: BRD Section 4 - Stakeholders

## E-003: Client Feedback Collection

Description: This epic covers the capabilities related to collecting structured feedback from clients and associates.

BRD Reference: BRD Section 5.1 - Client Feedback Collection, BRD Section 7 - Business Rules

### US-008: Client Feedback Form

User Story:

As a client, I want to provide structured feedback on the interview process, so that I can help improve the recruitment process.

Priority: Medium

Story Points: 3

Acceptance Criteria:

Given an interview, when I complete the feedback form, then the system records my feedback.

Given a list of interviews, when I view the feedback forms, then the system displays the feedback forms for each interview.

BRD Traceability: BRD Section 5.1 - Client Feedback Collection

### US-009: Automated Feedback Reminders

User Story:

As a client, I want to receive automated reminders to provide feedback on the interview process, so that I can provide timely feedback.

Priority: Medium

Story Points: 2

Acceptance Criteria:

Given an interview, when the system sends a reminder notification to me, then I receive the notification within 24 hours of the interview.

Given an interview, when I complete the feedback form, then the system stops sending reminder notifications.

BRD Traceability: BRD Section 7 - Business Rules

### US-010: Feedback Summarization

User Story:

As an AMG coordinator, I want the system to summarize the client feedback, so that I can quickly identify areas for improvement.

Priority: High

Story Points: 5

Acceptance Criteria:

Given a list of feedback forms, when I view the feedback summary, then the system displays a summary of the feedback.

Given a feedback form, when I view the feedback details, then the system displays the detailed feedback.

BRD Traceability: BRD Section 6 - Functional Overview

### US-011: Client Feedback Collection Rate

User Story:

As an AMG coordinator, I want to achieve a client feedback collection rate of ≥ 80% within 5 days of the interview, so that I can improve the overall recruitment process.

Priority: High

Story Points: 8

Acceptance Criteria:

Given a list of interviews, when I view the feedback collection rate, then the system displays the collection rate.

Given a feedback form, when I complete the feedback form, then the system updates the collection rate in real-time.

BRD Traceability: BRD Section 3 - Project Objectives

## E-004: System Configuration and Integration

Description: This epic covers the capabilities related to system configuration and integration with existing systems.

BRD Reference: BRD Section 8 - Constraints, BRD Section 9 - Assumptions

### US-012: Role-Based Access Control

User Story:

As an AMG admin, I want to configure role-based access control, so that I can ensure that users have access to only the necessary features and data.

Priority: High

Story Points: 5

Acceptance Criteria:

Given a user, when I assign a role to the user, then the system restricts access to features and data based on the role.

Given a feature, when I view the feature, then the system displays the feature only if I have the necessary role.

BRD Traceability: BRD Section 8 - Constraints - Role-Based Access Control

### US-013: Integration with Outlook or Gmail

User Story:

As an AMG coordinator, I want the system to integrate with Outlook or Gmail, so that I can send automated reminders and notifications.

Priority: Medium

Story Points: 3

Acceptance Criteria:

Given an interview, when the system sends a reminder notification to the client, then the notification is sent via Outlook or Gmail.

Given a list of interviews, when I view the interview schedule, then the system displays the schedule in Outlook or Gmail.

BRD Traceability: BRD Section 9 - Assumptions

### US-014: Integration with Google Calendar or Outlook Calendar

User Story:

As an AMG coordinator, I want the system to integrate with Google Calendar or Outlook Calendar, so that I can schedule interviews and update the calendar in real-time.

Priority: Medium

Story Points: 3

Acceptance Criteria:

Given an interview, when I schedule the interview, then the system updates the calendar in real-time.

Given a list of interviews, when I view the interview schedule, then the system displays the schedule in Google Calendar or Outlook Calendar.

BRD Traceability: BRD Section 9 - Assumptions

## E-005: Dashboards and Reporting

Description: This epic covers the capabilities related to dashboards and reporting.

BRD Reference: BRD Section 5.1 - Dashboards, BRD Section 6 - Functional Overview

### US-015: Interview Pipeline Dashboard

User Story:

As an AMG coordinator, I want to view a dashboard showing the interview pipeline status, so that I can track the progress of the recruitment process.

Priority: Medium

Story Points: 3

Acceptance Criteria:

Given a list of interviews, when I view the pipeline dashboard, then the system displays the pipeline status.

Given a pipeline stage, when I view the stage details, then the system displays the stage details.

BRD Traceability: BRD Section 5.1 - Dashboards

### US-016: Candidate Success Rates Dashboard

User Story:

As an AMG coordinator, I want to view a dashboard showing the candidate success rates, so that I can track the effectiveness of the recruitment process.

Priority: Low

Story Points: 2

Acceptance Criteria:

Given a list of candidates, when I view the success rates dashboard, then the system displays the success rates.

Given a candidate, when I view the candidate details, then the system displays the candidate details.

BRD Traceability: BRD Section 6 - Functional Overview

## Backlog Summary

| Story ID | Story Title | Epic | Priority | Story Points |

|----------|------------|------|----------|-------------|

| US-001 | Automated Interview Scheduling | E-001 | High | 5 |

| US-002 | Interview Reminder Notifications | E-001 | Medium | 3 |

| US-003 | Interview Scheduling Time Reduction | E-001 | High | 8 |

| US-004 | Interview Outcome Recording | E-001 | Medium | 2 |

| US-005 | Associate-JD Fit Scoring | E-002 | High | 8 |

| US-006 | Associate Matching Algorithm | E-002 | Medium | 3 |

| US-007 | Associate Profile Management | E-002 | Low | 2 |

| US-008 | Client Feedback Form | E-003 | Medium | 3 |

| US-009 | Automated Feedback Reminders | E-003 | Medium | 2 |

| US-010 | Feedback Summarization | E-003 | High | 5 |

| US-011 | Client Feedback Collection Rate | E-003 | High | 8 |

| US-012 | Role-Based Access Control | E-004 | High | 5 |

| US-013 | Integration with Outlook or Gmail | E-004 | Medium | 3 |

| US-014 | Integration with Google Calendar or Outlook Calendar | E-004 | Medium | 3 |

| US-015 | Interview Pipeline Dashboard | E-005 | Medium | 3 |

| US-016 | Candidate Success Rates Dashboard | E-005 | Low | 2 |

Total Story Points: 81

Estimated Sprints: 5 (assuming 20 SP per sprint)