# Spend Significant Time And

# Project Estimation Report

Version: 1.0

Generated Date: 2026-10-08 11:58 UTC

Generated by: SDLC AI BRD/FRD Generation Agent

# Table of Contents

Update this field in Microsoft Word to refresh page numbers.

# Project Estimation Report

## 1. Overview

The project aims to streamline and automate the employee onboarding process, addressing inefficiencies across multiple departments such as HR, IT, and reporting managers. The estimation is based on the functional requirements outlined in the FRD, which includes a total of 18 functional requirements (FRs) that range in priority from high to medium complexity. The project will leverage modern technologies to enhance the onboarding experience, ensuring integration with various external systems, although real integrations are not assumed for this POC-level estimation.

## 2. Timeline

### 2.1 Sprint Breakdown

The project will be divided into 5 sprints, each lasting 2 weeks, with a focus on specific areas of the onboarding process. The following table outlines the sprint breakdown:

| Sprint | Duration | Focus Area | FRs Covered |
| --- | --- | --- | --- |
| Sprint 1 | 2 weeks | Onboarding Checklist | FR-001, FR-002 |
| Sprint 2 | 2 weeks | Document Management | FR-003, FR-011, FR-016, FR-017 |
| Sprint 3 | 2 weeks | Task Automation | FR-004, FR-005, FR-008 |
| Sprint 4 | 2 weeks | Integration with External Systems | FR-012, FR-013, FR-014, FR-015, FR-018 |
| Sprint 5 | 2 weeks | Analytics and Reporting | FR-009, FR-010, FR-007 |

### 2.2 Phase Summary

**Discovery & Setup:** 1 week

**Development & Sprint Execution (6 sprints):** 12 weeks

**QA & Testing:** 2 weeks

**UAT & Deployment:** 1 week

### 2.3 Total Timeline

Estimated Project Duration: 16 weeks (80 working days across 6 sprints).

## 3. Team Structure

### 3.1 Recommended Team

The following roles are recommended based on the functional requirements:

| Role | Count | Key Responsibilities |
| --- | --- | --- |
| Senior Backend Developer | 1 | Develop backend logic for onboarding checklist, task automation, and integrations. |
| Frontend Developer | 1 | Build user-facing portals, forms, and dashboards described in the FRD. |
| QA Engineer | 1 | Conduct testing and ensure quality of the onboarding solution. |
| Project Manager | 1 | Oversee project execution, manage timelines, and coordinate between teams. |
| Business Analyst | 1 | Gather requirements, facilitate communication, and ensure alignment with business objectives. |
| AI/ML Engineer | 1 | Design and implement AI-powered onboarding assistant for employee queries. |

### 3.2 Team Size

The total team headcount is 6. All roles are full-time, with no shared or part-time roles indicated.

## 4. Cost Estimate

### 4.1 Effort Breakdown

The estimated working days for each role are as follows:

| Role | Count | Working Days | Day Rate (Offshore) | Day Rate (Onshore) |
| --- | --- | --- | --- | --- |
| Senior Backend Developer | 1 | 80 | $900-$1,200 | $1,800-$2,500 |
| Frontend Developer | 1 | 80 | $400-$600 | $800-$1,200 |
| QA Engineer | 1 | 80 | $400-$700 | $800-$1,200 |
| Project Manager | 1 | 80 | $500-$800 | $1,000-$1,500 |
| Business Analyst | 1 | 80 | $500-$750 | $1,000-$1,500 |
| AI/ML Engineer | 1 | 80 | $900-$1,200 | $1,800-$2,500 |

### 4.2 Total Cost Range

| Scenario | Estimated Cost (INR) |
| --- | --- |
| Offshore Team | ₹2.45 Crores (INR 24,480,000) - ₹3.57 Crores (INR 35,700,000) |
| Onshore Team | ₹4.90 Crores (INR 48,960,000) - ₹7.07 Crores (INR 70,720,000) |
| Blended (50/50) | ₹3.67 Crores (INR 36,720,000) - ₹5.32 Crores (INR 53,210,000) |

*Note: Exchange rate assumption: 1 USD = 85.00 INR.*

### 4.3 Additional Costs

The following infrastructure costs are estimated based on the constraints provided in the BRD:

| Service | Estimated Monthly Cost |
| --- | --- |
| Azure Kubernetes Service (AKS) | $200-$800 |
| Azure Blob Storage | $20-$100 |
| Azure App Service | $50-$200 |
| Azure SQL / PostgreSQL | $100-$300 |
| Monitoring (Application Insights) | $50-$150 |

Infrastructure costs assumed for a moderate-scale deployment. Actual costs depend on usage volume and Azure pricing tier.

## 5. Key Assumptions

The team will have a mix of offshore and onshore resources.

The sprint velocity is assumed to be consistent throughout the project.

Integration complexity is manageable within the estimated timeline.

## 6. Risks & Buffers

Potential risks include scope changes, integration complexity, and resource availability. A recommended buffer of 15% has been added to the base estimate to account for these uncertainties.

## 7. Disclaimer

> Disclaimer: This is a rough order-of-magnitude (ROM) estimate generated by SDLC AI based on the functional requirements provided. Actual timelines and costs may vary significantly depending on team experience, technology choices, organisational processes, integration complexity, and scope changes. This estimate should not be used as a contractual basis without further detailed planning and stakeholder review.