# Amg Staffing And

# Epics & User Stories

Version: 1.0

Generated Date: 2026-07-23 04:50 UTC

Generated by: SDLC AI BRD/FRD Generation Agent

# Table of Contents

Update this field in Microsoft Word to refresh page numbers.

# Epics & User Stories

## Summary Table

| Epic ID | Epic Name                          | Stories Count | Total Story Points |

|---------|------------------------------------|---------------|-------------------|

| E-001   | Automated Interview Scheduling      | 4             | 20                |

| E-002   | Associate Matching                 | 3             | 13                |

| E-003   | Interview Outcome Tracking          | 3             | 15                |

| E-004   | Client Feedback Collection          | 4             | 20                |

## E-001: Automated Interview Scheduling

Description: This epic covers the automation of scheduling interviews between associates and clients to enhance efficiency and reduce delays.

BRD Reference: BRD Section 5.1 - Scheduling interviews between associates and clients.

### US-001: Schedule Interview Automatically

User Story:

As a recruiter, I want to schedule interviews automatically, so that I can save time and reduce scheduling conflicts.

Priority: High

Story Points: 5

Acceptance Criteria:

Given a list of available associates and client preferences, when I initiate the scheduling process, then the system should propose suitable time slots.

Given a confirmed time slot, when the interview is scheduled, then both the associate and client should receive a calendar invite.

BRD Traceability: BRD Section 5.1 - Scheduling interviews between associates and clients.

### US-002: Send Interview Reminders

User Story:

As a recruiter, I want the system to send reminders for upcoming interviews, so that associates and clients do not forget their scheduled times.

Priority: Medium

Story Points: 3

Acceptance Criteria:

Given an upcoming interview, when the reminder is triggered, then both the associate and client should receive an email reminder 24 hours before the interview.

Given a missed interview, when the system checks for attendance, then it should log the missed status for follow-up.

BRD Traceability: BRD Section 5.1 - Scheduling interviews between associates and clients.

### US-003: Allow Rescheduling of Interviews

User Story:

As a recruiter, I want to allow rescheduling of interviews, so that I can accommodate changes in availability for associates or clients.

Priority: Medium

Story Points: 3

Acceptance Criteria:

Given an existing interview, when a request to reschedule is made, then the system should allow selection of new time slots.

Given a rescheduled interview, when the new time is confirmed, then both parties should receive updated calendar invites.

BRD Traceability: BRD Section 5.1 - Scheduling interviews between associates and clients.

### US-004: Track Interview Scheduling Status

User Story:

As a recruiter, I want to track the status of interview scheduling, so that I can monitor progress and follow up as needed.

Priority: High

Story Points: 5

Acceptance Criteria:

Given an interview request, when the status is updated, then the system should reflect the current status (Scheduled, Pending, or Completed).

Given a scheduled interview, when I check the status, then I should see the details of the interview and any pending actions.

BRD Traceability: BRD Section 5.1 - Scheduling interviews between associates and clients.

## E-002: Associate Matching

Description: This epic focuses on automatically identifying and ranking relevant associates for job descriptions to improve matching efficiency.

BRD Reference: BRD Section 5.1 - Automatically identifying and ranking relevant associates for job descriptions.

### US-005: Match Associates to Job Descriptions

User Story:

As a recruiter, I want the system to automatically match associates to job descriptions, so that I can quickly identify suitable candidates.

Priority: High

Story Points: 8

Acceptance Criteria:

Given a job description, when the matching process is initiated, then the system should return a ranked list of associates based on their qualifications.

Given the ranked list, when I review the matches, then I should see the reasons for each associate's ranking.

BRD Traceability: BRD Section 5.1 - Automatically identifying and ranking relevant associates for job descriptions.

### US-006: Filter Associates by Skills

User Story:

As a recruiter, I want to filter associates by specific skills, so that I can refine the candidate pool for job openings.

Priority: Medium

Story Points: 5

Acceptance Criteria:

Given a job description with required skills, when I apply the filter, then the system should display only those associates who meet the skill criteria.

Given the filtered results, when I select an associate, then I should see their detailed profile and relevant experience.

BRD Traceability: BRD Section 5.1 - Automatically identifying and ranking relevant associates for job descriptions.

### US-007: Update Associate Profiles

User Story:

As an associate, I want to update my profile with new skills and experiences, so that I can be matched to more relevant job opportunities.

Priority: Medium

Story Points: 5

Acceptance Criteria:

Given my profile, when I submit updates, then the system should save the changes and reflect them in future matching processes.

Given my updated profile, when I check for matches, then I should see any changes in my ranking for job descriptions.

BRD Traceability: BRD Section 5.1 - Automatically identifying and ranking relevant associates for job descriptions.

## E-003: Interview Outcome Tracking

Description: This epic addresses the tracking of interview outcomes to provide visibility into the interview pipeline and facilitate follow-up actions.

BRD Reference: BRD Section 5.1 - Tracking interview outcomes with statuses.

### US-008: Update Interview Outcome Status

User Story:

As a recruiter, I want to update the outcome status of interviews, so that I can keep track of candidate progress.

Priority: High

Story Points: 5

Acceptance Criteria:

Given an interview outcome, when I update the status, then the system should reflect the new status (Selected, Rejected, On Hold, Awaiting Feedback).

Given the updated status, when I view the interview pipeline, then I should see the current status of all interviews.

BRD Traceability: BRD Section 5.1 - Tracking interview outcomes with statuses.

### US-009: Generate Interview Outcome Reports

User Story:

As a manager, I want to generate reports on interview outcomes, so that I can analyze the effectiveness of the interview process.

Priority: Medium

Story Points: 8

Acceptance Criteria:

Given a specified time frame, when I request a report, then the system should generate a summary of interview outcomes.

Given the report, when I review it, then I should see metrics such as the number of interviews conducted and the selection rate.

BRD Traceability: BRD Section 5.1 - Tracking interview outcomes with statuses.

### US-010: Notify Associates of Interview Outcomes

User Story:

As a recruiter, I want to notify associates of their interview outcomes, so that they are informed of their status in the hiring process.

Priority: High

Story Points: 5

Acceptance Criteria:

Given an updated interview outcome, when the status is changed, then the system should automatically send a notification to the associate.

Given the notification, when the associate receives it, then they should see their outcome and any next steps.

BRD Traceability: BRD Section 5.1 - Tracking interview outcomes with statuses.

## E-004: Client Feedback Collection

Description: This epic focuses on collecting client feedback through a self-service portal and automated reminders to enhance the feedback process.

BRD Reference: BRD Section 5.1 - Collecting client feedback through a self-service portal and automated email reminders.

### US-011: Create Client Feedback Portal

User Story:

As a client, I want to access a self-service portal to provide feedback on interviews, so that I can easily share my thoughts.

Priority: High

Story Points: 8

Acceptance Criteria:

Given my client credentials, when I log into the portal, then I should see a list of recent interviews for feedback.

Given an interview, when I submit my feedback, then the system should confirm receipt and store my feedback for review.

BRD Traceability: BRD Section 5.1 - Collecting client feedback through a self-service portal and automated email reminders.

### US-012: Send Automated Feedback Reminders

User Story:

As a recruiter, I want to send automated reminders to clients for feedback, so that I can ensure timely responses.

Priority: Medium

Story Points: 5

Acceptance Criteria:

Given an interview that requires feedback, when the reminder is triggered, then the client should receive an email reminder 48 hours after the interview.

Given a client who has not submitted feedback, when I check the status, then I should see a log of reminders sent.

BRD Traceability: BRD Section 5.1 - Collecting client feedback through a self-service portal and automated email reminders.

### US-013: Analyze Client Feedback

User Story:

As a manager, I want to analyze client feedback, so that I can improve the interview process based on client insights.

Priority: Medium

Story Points: 5

Acceptance Criteria:

Given collected feedback, when I request an analysis report, then the system should generate insights on client satisfaction and areas for improvement.

Given the analysis, when I review it, then I should see trends and metrics related to client feedback over time.

BRD Traceability: BRD Section 5.1 - Collecting client feedback through a self-service portal and automated email reminders.

### US-014: Provide Feedback Summary to Clients

User Story:

As a recruiter, I want to provide a summary of feedback to clients, so that they can see how their input has influenced the process.

Priority: Low

Story Points: 3

Acceptance Criteria:

Given collected feedback, when I compile a summary, then the system should generate a report showing key insights and actions taken.

Given the summary, when I send it to clients, then they should receive a clear overview of how their feedback was utilized.

BRD Traceability: BRD Section 5.1 - Collecting client feedback through a self-service portal and automated email reminders.

## Backlog Summary

| Story ID | Story Title                               | Epic           | Priority | Story Points |

|----------|-------------------------------------------|----------------|----------|--------------|

| US-001   | Schedule Interview Automatically           | E-001          | High     | 5            |

| US-002   | Send Interview Reminders                   | E-001          | Medium   | 3            |

| US-003   | Allow Rescheduling of Interviews           | E-001          | Medium   | 3            |

| US-004   | Track Interview Scheduling Status          | E-001          | High     | 5            |

| US-005   | Match Associates to Job Descriptions       | E-002          | High     | 8            |

| US-006   | Filter Associates by Skills                | E-002          | Medium   | 5            |

| US-007   | Update Associate Profiles                  | E-002          | Medium   | 5            |

| US-008   | Update Interview Outcome Status            | E-003          | High     | 5            |

| US-009   | Generate Interview Outcome Reports         | E-003          | Medium   | 8            |

| US-010   | Notify Associates of Interview Outcomes     | E-003          | High     | 5            |

| US-011   | Create Client Feedback Portal              | E-004          | High     | 8            |

| US-012   | Send Automated Feedback Reminders          | E-004          | Medium   | 5            |

| US-013   | Analyze Client Feedback                    | E-004          | Medium   | 5            |

| US-014   | Provide Feedback Summary to Clients        | E-004          | Low      | 3            |

Total Story Points: 20 + 13 + 15 + 20 = 68

Estimated Sprints: 4 (68 / 20 rounded up)